## Slide 1: Managing your project in the PerkLab
Andras Lasso
Laboratory for Percutaneous Surgery (Perk Lab) School of Computing Queen’s University, Kingston, ON, Canada

## Slide 2: Basic mechanisms
Set up project space
  Which repository? Ask your mentor. Most commonly: https://github.com/PerkLab private project. Make it public when published.
  Do not ignore email notifications. May set to Not watching. Avoid Ignoring.
Create README.md
  Overall goal, approach, high-level plan.
  Resources: directory on file server, other repositories, etc.
Set up project board
Set up regular (weekly) execution control meeting
  Review what was done vs. planned, check if help needed => update issues, add notes.
  Update short-term plan (2 weeks) => update project board.
  Check if long-term plan is still OK => update plan if needed.

## Slide 3: Documentation
Frequently changing, temporary information (short-term planning, administration), not for archival => issue tracker, project board, dropbox
Software documentation:
  User manual, Developer manual => few Markdown (.md) files in root folder.
  API documentation => in source code. Use doxygen style for C++, Sphinx docstring / restructured text for Python.
Key papers, presentations create for the project => Doc subfolder in source code repository, in editable format (Word, PowerPoint); avoid large binary files and frequent updates

## Slide 4: Issue tracking
Tracking tasks: issues, feature requests, enhancement ideas
Entering a bug report: What did you do? What did you expect? What happened instead? Attach logs, screenshot.
Add comment whenever making progress
Refer to issues in source code commits to automatically link them
@mention people in a comment to get input from someone (instead of writing an email)

## Slide 5: GitHub Projects vs. Releases
Projects: typically for small projects
  Supports continuous, organic evolution
  Works across repositories, easy drag-and-drop
  Columns on the project board
    To do: when tasks are completed, we choose what to do next from this column.
    In progress: currently somebody working on it; make sure somebody is assigned.
    Done: closed issues, no further action is planned.
    Some other useful columns:
    To test: useful for projects where users and developers are different group.
    Future: collection of ideas for the future
  Example: https://github.com/twbs/bootstrap/projects/13 (we only use in private projects)
Releases: for larger projects
  Supports upfront planning and monitoring progress
  The way to define deadlines (no deadlines for individual tickets)
  Files can be attached (e.g., installation package)
  Example: https://github.com/PlusToolkit/PlusLib/milestone/4

## Slide 6: Revision control – the naïve way

## Slide 7: What does revision control offer?
Organized storage of multiple file versions
Records history of all file changes (who modified, what, when, why)
Convenient user interface for comparing and merging different file versions
Allows concurrent modifications by multiple people

## Slide 8: Alternative #1
“I can do the same by saving a copy of my complete source code directory, whenever I have a new version“
Organized storage of multiple file versions
Records history of all file changes (who modified, what, when, why)
Convenient user interface for comparing and merging different file versions
Allows concurrent modifications by multiple people

## Slide 9: Revision control – Myth #2
“I just use Dropbox“
Organized storage of multiple file versions
Records history of all file changes (who modified, what, when, why)
Convenient user interface for comparing and merging different file versions
Allows concurrent modifications by multiple people

## Slide 10: Revision control – Myth #2
“It is necessary only when there are multiple developers“
Organized storage of multiple file versions
Records history of all file changes (who modified, what, when, why)
Convenient user interface for comparing and merging different file versions
Allows concurrent modifications by multiple people

## Slide 11: Organized storage of multiple file versions
PLUS-1.8.1
tag
1
2
3
Revision (SVN)
master (Git) trunk (SVN)
branch
4
5
7
9
6
8
Numbered revisions/commits:
  Git: cryptographic hash (SHA-1, 160 bit, 40 character hex string) ca8fbe9085c4f67be170 528b53b8ac3f64dd5acb
  SVN: monotonously increasing integers 1, 2, 3, …
Tags
Tree structure
Commit (Git)

## Slide 12: Organized storage of multiple file versions
Revision graph
(version tree)

## Slide 13: Records history of all file changes
Recorded for each modification:
What?
When?
Who?
Why? add as commit comment
Show log
auto

## Slide 14: User interface for compare and merge
1
2
3
4
5
7
9
8
merge
6
10
My modifications
Their modifications

## Slide 15: Concurrent modifications by multiple people
One common server stores all versions
Automatic merge of trivial changes (if a line is not modified by multiple people)

## Slide 16: Which one to use? – git has won
Commercial: very good, but expensive (ClearCase, Perforce, Team Foundation Server, etc.)
Non-commercial: good enough, free
  Centralized: Subversion (SVN)
  => simpler to use
  Distributed: Git, Mercurial
  => more flexible, for very distributed projects
http://pages.cs.wisc.edu/~driscoll/software/vcs/

## Slide 17: Setup Git
Install Git (command-line tool): https://git-scm.com/download/win
Install TortoiseGit (GUI client): http://tortoisesvn.net/downloads
Optional: for private repositories with SSH authentication, install putty: http://www.chiark.greenend.org.uk/~sgtatham/putty /latest.html

## Slide 18: Create a modifiable local copy of a repository
PerkLab/BootcampSandbox
Alice/BootcampSandbox
Bob/ BootcampSandbox
GitHub servers
Fork
Fork
Clone
Clone
Alice’s computer
Bob’s computer

## Slide 19: Fork: create copy of official repository
Open repository webpage: https://github.com/PerkLab/BootcampSandbox
Fork the repository: clone the repository so that you can make changes freely

## Slide 20: Clone: create a local copy of your repository
1
2

## Slide 21: Clone: create a local copy of your repository
1 Right-click on a folder
2

## Slide 22: Clone: create a local copy of your repository
1
2

## Slide 23: git clone (GitHub Desktop)
a.k.a. downloading a repository
Or, you can use File->Clone Repository
Press “Clone a Repository”

## Slide 24: git clone (GitHub Desktop)
Input URL to clone
from
Choose where on your
PC to clone it to

## Slide 25: git clone (terminal)
Use “cd” (change directory) to navigate to where you’d like to clone the repository
Run the command (changing the url for a different repository):
git clone <url> <destination>
git clone https://github.com/PerkLab/PerkLabBootcamp .
(“.” on Unix means current directory)

## Slide 26: Review change history
1: right-click
2
3

## Slide 27: git commit (GitHub Desktop)
a.k.a “saving” your work
Changed
files,
click to
see changes.
To commit, type a commit message where it says summary,
and optionally add a description. Press “Commit to master”

## Slide 28: git commit (terminal)
First we need to see our changes - use:
git diff
Now we want to stage our changes to be committed. To add everything use:
git add –A
Or, to add only specific files, use:
git add <filename>
Lastly, we do our commit
git commit –m “<commit-message-here>”

## Slide 29: Pull request: get your changes merged into the official repository
Add/modify/delete files
Test your modifications (compilation is OK, no crash, etc.)
Right-click on the revision controlled directory
Click Git Commit -> “master”
Review your changes
Enter a commit message
  One-line summary: re #123
  describe why was modified
  include the issue/ticket number to make the commit show up in the ticket comment list
Click Push to upload changes to GitHub servers to make it available to your collborators
Alice’s computer
Commit
Alice/Sandbox
GitHub servers
Push

## Slide 30: Code review
Open the pull request, go to Files changed tab
Hover over the line that you want to comment on, click on [+] icon in the source code
The author will be notified

## Slide 31: Pull request: get your changes merged into the official repository
Open your repository page on GitHub
Click New pull request
Accept all default parameters
Provide description
Click Create pull request
Wait for the official repository maintainer to merge your changes
PerkLab/BootcampSandbox
Alice/Sandbox
GitHub servers
Pull request

## Slide 32: Pull: get latest changes from the official repository
PerkLabBootcamp/Sandbox
Alice/Sandbox
GitHub servers
Pull
Alice’s computer

## Slide 33: Pull: get latest changes from the official repository
Right-click on the revision controlled directory
Click TortoiseGit, click Settings…
1
2
3
4
5

## Slide 34: Pull: get latest changes from the official repository
Pull: Fetch and Merge changes
Right-click on the revision controlled directory
Click TortoiseGit, click Pull…
1
2

## Slide 35: Recommendations
Before committing any code changes build all and run the automatic tests to make sure there are no regressions
Commit:
  One fix/enhancement at a time (and not multiple independent developments in one single commit) whenever it's possible
  Commit comments: Include the related issue number (this will automatically link the changeset to the ticket) and describe what did you change (in past tense) and why. Example: e.g.,. in the format: re #123: Added MyClass:MyObject method to allow doing something
After committing code changes have a look at the dashboard about half an hour later to make sure that all the automatic builds still pass. You can get an automatic notification from CDash about any errors that you introduced if you register yourself on the dashboard.
Read all notification emails about ticket updates!
  If you feel that you get too many emails then set project to “Not watching” – then you only get notified about @mentions and events that directly affect you. Never just blindly ignore/delete any notification emails without reading it.

## Slide 36: Summary
PerkLabBootcamp/Sandbox (upstream)
Alice/Sandbox
Bob/Sandbox
GitHub servers
Fork
Clone
Alice’s computer
Bob’s computer
Pull
Push
Commit
Pull request
Pull

## Slide 37: Common terms
Fork
Clone
Pull
Push
Commit
Squash
Merge
Fetch
Rebase
Repository
Remote
Pull request
Master
Origin
Upstream
Branch
Git hash
Show log
Diff
Blame
Cherry-pick
Stash changes
Stash pop
Switch to